**PROJECT COST AND ESTIMATIONS**

1. **Executive Summary**

Project Name: Logistics Software design and Development

Client: Mr Peter

Total Estimated Cost: N6,000,000

Duration Estimated Time : 5 Months

**2. Scope of Work**

Project Description: Development of a logistics web and mobile application to manage logistics and optimize every step of your operations from origin to destination

**Deliverables:**

Design prototypes

Front-end and back-end development

Testing reports

Deployment

User documentation

**3. Cost Breakdown**

***a. Design Costs***

UI/UX Design: N750,000

Prototyping: *inclusive*

***b. Development Costs***

Front-end Development: N1,000,000

Back-end Development: N2,000,000

Mobile App Development: N1,500,000

Database Design and Development: *inclusive*

***c. Tools and Software***

Development Tools: *inclusive*

Third-party Services: *reminder+ estimated at $1000 yearly*

***d. Testing Costs***

Unit Testing: *inclusive*

Integration Testing: *inclusive*

System Testing: *inclusive*

***e. Deployment Costs***

Deployment Setup: *inclusive*

***f. Maintenance and Support***

Ongoing Maintenance: *inclusive for 2 Months*

***g. Team Costs***

Project Management: *inclusive*


Design Team: *inclusive*

Development Team: *inclusive*

1. **Detailed Cost Breakdown Table**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Cost Element** | **Duration** | **Unit Cost** | **Total Cost** | **Description** |
| UI/UX design | 2 Months | N250,000 | N500,000 | User experience, interface brand and logo design |
| Prototyping | **--** | **--** | **--** | Creating interactive prototypes |
| Frontend development | 5 Months | N300,000 | N1,500,000 | Client side development |
| Mobile App development | 5 Months | N300,000 | N1,500,000 | Mobile app interface |
| Backend development | 5 Months | N400,000 | N2,000,000 | Server side development |
| Database design and development | **--** | **--** | **--** | Database schema and implementation |
| Development Tools | **--** | **--** | **--** | IDEs, version control systems |
| Third-party Services | **--** | **--** | Reminder amount + | Cloud hosting, APIs |
| Unit Testing | **--** | **--** | **--** | Testing individual components |
| Integration Testing | **--** | **--** | **--** | Testing integrated components |
| System Testing | **--** | **--** | **--** | Complete system testing and end to end test |
| Deployment Setup | **--** | **--** | **--** | Setting up deployment environment |
| Ongoing Maintenance | **--** | **--** | Negotiable | Ongoing maintenance and updates |
|  |  |  | **N 6,000,000 +** |  |

**Exclusions :** Third party services cost such as cloud hosting, domain names and APIs are not fully included which will vary after actual price confirmation.



Approved By : PMGsoft Approved By :